# StrategyOS Programme — Steering Committee Minutes

14 June 2026 | Present: CEO (chair), CIO, CFO, Legion-Rights delivery lead | Ref: SOS-SC-2026-06

## Year-1 metrics review

- Cash-recovery agent: SAR 1.2M H1 patterns + SAR 5.2M historic findings identified against SAR 6.1M spend to date; SAR 4.65M recovered/settled.

- Monday Brief adoption: CEO + 8 BU CEOs live since March; parallel Excel pack retired for 6 of 8 BUs (target: all by Q4).

- Data spine: Central Region division fully loaded (ERP, budgets, events, signals, documents); remaining Tamween regions Q3; second BU (Pharma Logistics) scoping.

## Decisions

- Tranche 2 funding endorsed (ratified as CC-2026-07).

- Document vault module approved for build: view/upload/edit of findings, decisions and approvals with metadata-driven UI (Taras team) — sample corpus and manifest provided in dataset folder 19.

- Question-bank driven evaluation: 500-question CEO bank adopted as the acceptance test set for answer quality; quarterly scoring.

## Risks

- Model-answer trust: mitigated by evidence-citation requirement and the data-quality answer keys.

- Pilot-company data availability (Oracle ERP): Tier-1..4 data request template approved; contracts and budget layers flagged as the usual gaps.

## Next steering: 12 July 2026.